## Slide 1: Scriptory Browser game
TEAM 2

## Slide 2: Overview of the idea
Objective: Develop a small, interactive browser game where users navigate a boardgame–like map.
The playground field consists of different historical ages (the Timeline), which user needs to pass through to win.
On every move user gets a new task to solve. Every correct answer allows to continue the movement along the Timeline.
Incert wireframe here

## Slide 3: Team. Expected roles
Team: Hossain, Saara, Stefanie, Vladimir
1. Frontend Developer: building the UI, components, and user interactions. Hossain, Saara, Stefanie, Vladimir
Backend Developer: setting up the server, database, and API endpoints. Hossain, Vladimir
Art Designer: creates images and designs to make the game look fine. Saara
Game Designer: game mechanics, content creation (story, tasks), and user experience. Easter eggs. Saara, Stefanie, Vladimir
Tester(s): tests the result of every bit of code. Hossain, Stefanie
Project Manager/Scrum Master: oversees project timelines and documentation. The only person who can merge. Stefanie

## Slide 4: What is this project about? Problem to solve?
Timelink is an interactive game where players learn history by solving puzzles from different time periods, making education engaging and fun.
By blending history with interactive gameplay, Timelink aims to make learning about the past more engaging and accessible, allowing players to actively participate in uncovering historical knowledge in a way that feels like an adventure
Real aim: our team members will learn how to work in cooperation with other developers.

## Slide 5: What features are planned to be in MVP?
Interactive map: a basic 2d map where players can move tyle by tile.
Riddles and tasks: simple puzzles linked to different historical periods in every tile.
User Authentication: login system to save progress across sessions.
Progress tracking: player’s advancement through historical eras stored in database.
Scoring system: rewards awarded for solving riddles and completing tasks.
Sound design: some music on the background and sound effects like steps across the map.

## Slide 6: What tech will you use?
Version control: GirHub
Project management: Trello
Prototyping and creating UX/UI: Figma
Frontend: React
Backend: Node.js with Express
Database: MariaBD
Art Design: **???** Hope Saara can suggest something
Additional Libraries (optional):
Axios for API calls (obviously there are APIs with riddles)
Passport.js for authentication
ReactPlayer for background music
Some CSS framework decide on Thursday
External APIs:
Background music API: https://audiomack.com/data-api/docs
“Historic facts" API: **???** Stefanie will look for some

## Slide 7: Risk management
Scope:
Risk: delay in MVP realisation
Solution: Stick to MVP features as outlined. Set a "point of no return" after which no new features can be added, only refined.
Technical Challenges:
Risk: the project is too difficult for us.
Solution: Break down the project into manageable components, use existing libraries, prioritize essential tasks.
Content:
Risk: implementing controversial or doubtful historical facts
Solution: start with general, well-known historical facts for the MVP. Delegate content research to team members who have expertise.
Time Management and Team Coordination
Risk: workloads could be challenging
Solution: assign clear roles and deadlines. Regular meetings will help ensure everyone is on track and allow quick adjustment for any roadblocks.
Game Art and Visual Consistency
Risk: lack of artistic resources might make the game appear inconsistent or just pathetic.
Solution: Use open-source and royalty-free art resources. Simplify the design to keep it cohesive if original art resources are limited.

## Slide 8: Scrum meetings timetable Communication channels
Where:
MS Teams
When:
Every Monday and Thursday at 15:05
Duration:
30 minutes

## Slide 9: Collaboration rules
Clear role assignments: each team member is responsible for specific tasks. Respect role boundaries, collaborate when help is needed.
Regular check-Ins: regular team meetings to discuss progress, roadblocks, and upcoming tasks. Priorities and timelines update.
Documentation: document code, design decisions, and tasks.
Code reviews: test all code locally before submitting it for review. Code should be reviewed by at least one other team member before merging.
Commit messages: clear and descriptive commit messages. Use a consistent format.
Communication etiquette: be clear and concise, respect each other’s time.
Respect deadlines: meet deadlines for assigned tasks or communicate early if more time is needed.
Decision-making: major decisions require team input and consensus. A majority vote can be used.
Supportive environment: encourage asking questions and offering help. Constructive feedback is welcome.
[type]: | [short description]
add | a new feature or enhancement
fix | a bug fix
docs | documentation changes or updates
style | changes that do not affect the logic (e.g., formatting, spacing)
refactor | code changes that neither fix a bug nor add a feature
delete | remove something
PULL FIRST!!!